## Slide 1: TOWN DEAL BOARD PROGRAMME REPORT
BUSINESS CASE STAGE

## Slide 2
This report is editable. You may wish to add further detail or tailor the content based on local needs.
GUIDE TO COMPLETING THIS REPORT
PROJECT UPDATES
Project leads should be asked to provide the details required for this slide. You may already have established a mechanism for them to report monthly on the project. If so, the pertinent information can be moved across from those reports.
RAG (Red/Amber/Green) ratings are provided to help quickly identify what is on track and what is at risk.
We recommend that you cast a critical eye over the information provided. You will need to ensure that the pitch of the information is at the right level for the Board; they won’t need every last detail. Also be mindful of whether there is a sense of progress, i.e. have the actions described in the previous report been taken, or is there a clear rationale why not? Is there evidence that the risks are being managed? Does what you know about the current status of the project fit with what the report states?
You may need to revert back to the project lead to check details before circulation to Board members.
RAG (Red/Amber/Green rating system)
Ratings are provided to help quickly identify what is on track and what is at risk. Considerations for these could include time, quality, cost and stakeholder engagement.
At significant risk of failure to deliver, requiring immediate attention and corrective action to be taken
Serious risk(s) which could have a major impact on the project and which need to be managed closely
Potential risk(s) exist which could have an impact on the project and need to be managed
Low level or emerging risk(s) which could impact the project but which can be managed
Minor risk(s) unlikely to have impact on the project

## Slide 3
This report is editable. You may wish to add further detail or tailor the content based on local needs.
GUIDE TO COMPLETING THIS REPORT
PROGRAMME OVERVIEW
This slide should be updated by the PMO or programme manager, based on their view of the projects as a collective.
The programme plan at the top allows Board members to see what is due to happen when. By providing a RAG rating for the current month and last month, you will give a sense of how on track a project or activity is and whether the situation is slipping or improving.
Programme risks are the risks that the programme team and Board will be most focused on mitigating. Some risks may come from one individual project, although it is more likely that they will represent the risks across all or a number of projects, e.g. cost escalation.
There is space to update the Board on any key achievements or upcoming milestones. There is also space to update the Board on actual spend vs budget. Lastly, you may wish to give the programme an overall RAG rating based on the information presented throughout the pack.

## Slide 4
PROJECT UPDATES (example)
BUSINESS CASE | COMPLETION DATE (including full independent assurance and approval) | PROGRESS UPDATE | KEY RISKS | OUTCOMES MANAGEMENT
PROJECT 1 Skills hub | 31/01/21 | Project lead provides headline information on progress towards business case and project initiation | Project lead ensures Board sighted on any key risks or new risks | RAG rating of whether project can deliver planned outcomes
PROJECT 2 Innovation centre | 31/03/21 |  |  | 
PROJECT 3 Museum | 31/03/21 |  |  | 
PROJECT 4 Public realm | 31/01/21 |  |  | 
PROJECT 5 Active travel | 31/01/21 |  |  | 
PROJECT 6 Community hub | Fast-track 30/10/21 |  |  | 

## Slide 5
PROGRAMME OVERVIEW (example)
Project | RAG |  | July-Sept |  |  | Oct-Dec |  |  | Jan-March |  |  | April-June |  | 
Project 1: Skills hub | Last month | This month |  |  |  |  | Draft complete |  |  |  |  |  |  | 
Project 2: Innovation centre |  |  |  |  |  |  |  |  | Draft complete |  |  |  |  | 
Project 3: Museum |  |  |  |  |  |  |  |  | Draft complete |  |  |  |  | 
Project 4: Public realm |  |  |  |  |  |  | Draft complete |  |  |  |  |  |  | 
Project 5: Active travel |  |  |  |  |  |  | Draft complete |  |  |  |  |  |  | 
Project 6: Community hub |  |  |  | Draft complete |  |  |  |  |  |  |  |  |  | 
Summary documents to MHCLG |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Engagement Plan |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Monitoring outcomes |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Top programme risks | RAG | Mitigations | 
Provide overview of each risk and potential impact |  | Describe the key actions being taken to manage/minimise the risk here | Risk owner
Provide overview of each risk and potential impact |  | Describe the key actions being taken to manage/minimise the risk here | Risk owner
Provide overview of each risk and potential impact |  | Describe the key actions being taken to manage/minimise the risk here | Risk owner
Provide overview of each risk and potential impact |  | Describe the key actions being taken to manage/minimise the risk here | Risk owner
Milestones | 
Achieved since last Board | Upcoming milestones
Note any key milestones since last Board, e.g. on engagement or completion of a business case | 
Budget |  | 
Actual spend | Budget | Forecast outturn
£ | £ | £
Overall programme rating
KEY |  | Independent assurance/approval
 |  | Business case complete
 |  | Summary documents submitted

## Slide 6
PROGRAMME OVERVIEW Template
Project | RAG |  | July-Sept |  |  | Oct-Dec |  |  | Jan-March |  |  | April-June |  | 
Top programme risks | RAG | Mitigations | 
Milestones | 
Achieved since last Board | Upcoming milestones
Budget |  | 
Actual spend | Budget | Forecast outturn
£ | £ | £
Overall programme rating
KEY |  | Independent assurance/approval
 |  | Business case complete
 |  | Summary documents submitted

## Slide 7
The Board is asked to make a decision on the following:
DECISIONS FOR THE BOARD
Insert details here of any decisions to be made

## Slide 9
How to add gradient cells (2 options)
HOW TO ADD GRADIENTS TO YOUR RAG CELLS
Option 1 (existing cell)
Right-click the cell you want to add gradient
Select ‘Format Shape’
Under ‘Fill Options’ select ‘Gradient Fill’.
Select the colours of your gradient using the paint bucket icon. (For ease of use, in the Gradient Type option select Linear and in the Angle field type 0°)
Option 2 (new row to add – illustrated to right)
Insert new RAG row as required Click on a cell of the table and go to the Layout tab in the top ribbon. Then select Insert Above/Below if you need to add a new row.
Click on the required cell and, in the main tool bar select, ‘Shape Fill’
Select ‘Gradient’ and then click on ‘More Gradients’.
A tab will appear on the right hand side. Select ‘Gradient fill’ and select the colours of your gradient using the paint bucket icon. (For ease of use, in the Gradient Type option select Linear and in the Angle field type 0°)
3.
4.
2.
1.